TradeU

Trade skills. Gain experience.

Architecture, Tech Stack + Implementation Outline

A complete build plan for the TradeU web application, including languages, tools, database structure, security, and development phases.

| Student-first | Experience economy | Trust-based trading |
| --- | --- | --- |

# 1. Technical Goal

TradeU should be built as a web-first application. The goal of the MVP is to prove the core student trade loop before building a mobile app or complex payment marketplace. The core loop is: student signs up, verifies school email, creates a profile, creates a listing, requests a trade, completes the trade, earns credits, and receives a review.

| Layer | Recommended Choice | Reason |
| --- | --- | --- |
| Frontend framework | Next.js with React | Gives routing, layouts, server rendering, and full-stack capabilities in one project. |
| Language | TypeScript | Improves safety for users, trades, credits, messages, and complex data models. |
| Styling | Tailwind CSS + shadcn/ui | Fast modern UI with reusable accessible components. |
| Backend/database | Supabase | Provides Postgres, authentication, storage, realtime, and Row Level Security. |
| Hosting | Vercel | Fast deployment path for Next.js apps from GitHub. |
| Payments later | Stripe Connect | Designed for platform/marketplace payment flows when real money is introduced later. |
| Version control | Git + GitHub | Required for safe development, deployment, and collaboration. |

Next.js is the React framework recommended here because it supports modern App Router project structure, layouts, server/client components, data fetching, and route handlers. Supabase provides a full Postgres database, auth, storage, realtime features, and Row Level Security. Vercel documents first-class support for deploying Next.js projects. Stripe Connect should be considered later if TradeU adds real-money marketplace features. Sources: Next.js Docs, Supabase Docs, Vercel Docs, Stripe Connect Docs.

# 2. Why TypeScript + React + Next.js

React builds the interface as reusable components: profile cards, listing cards, trade forms, dashboards, modals, and navigation.

Next.js wraps React with routing, page layouts, server rendering, API route handlers, and deployment-friendly structure.

TypeScript catches mistakes before runtime. This matters because TradeU will handle credits, statuses, permissions, and user relationships.

The App Router structure keeps screens organized by route, which is useful for a product with public pages, app dashboard pages, admin pages, and API endpoints.

TypeScript also makes AI coding tools and autocomplete more useful because the system understands the shape of profiles, trades, messages, and credit transactions.

| Plain React Alone | Next.js + React + TypeScript |
| --- | --- |
| You manually add routing, backend API structure, deployment patterns, and data fetching conventions. | Routing, layouts, server functions, API route handlers, and deployment patterns are built into the framework. |
| Good for simple single-page apps. | Better for a real web application with public pages, dashboards, protected routes, and database interactions. |
| Less structure can feel easier at first. | More structure makes the project easier to grow and maintain. |

# 3. Why Supabase

Supabase is not mandatory, but it is the strongest MVP choice because it reduces the amount of backend infrastructure you need to build yourself. TradeU needs authentication, relational data, storage, security rules, and later messaging/notifications. Supabase provides these pieces in one platform.

| Need | Without Supabase | With Supabase |
| --- | --- | --- |
| Authentication | Build password hashing, sessions, password reset, email verification, tokens. | Use Supabase Auth with email/password and later OAuth. |
| Database | Host and connect PostgreSQL yourself. | Use managed Postgres in the Supabase project. |
| Storage | Add file upload service and permissions. | Use Supabase Storage for portfolio files and profile images. |
| Security | Write custom authorization checks everywhere. | Use Row Level Security policies at the database level. |
| Realtime | Build websockets or polling infrastructure. | Use Supabase Realtime later for messages and trade updates. |

Important security note: any table exposed to the browser must use Row Level Security. Supabase specifically recommends enabling RLS for tables in exposed schemas and creating policies that only allow the correct user access to the correct rows.

# 4. Project Folder Structure

Use a clear folder structure so the project does not become messy as features grow.

| Path | Purpose |
| --- | --- |
| app/(public) | Landing page, how it works, safety, login/signup. |
| app/(app)/dashboard | Authenticated dashboard screens. |
| app/(app)/profile/[id] | Public or semi-public student profile pages. |
| app/(app)/browse | Search and category discovery pages. |
| app/(app)/trades | Trade list, detail, request, completion flows. |
| app/(app)/messages | Trade-based messaging. |
| app/(admin) | Admin queue for reports, disputes, verification review. |
| components/ui | shadcn/ui components and basic UI primitives. |
| components/tradeu | Custom TradeU components such as ProfileCard, ListingCard, TradeStatusBadge. |
| lib/supabase | Supabase client/server helpers. |
| lib/types | TypeScript types generated or written from database schema. |
| lib/constants | Categories, color themes, tier rules, credit ranges. |
| lib/security | Permission helpers and validation logic. |
| lib/validation | Zod schemas for forms. |
| supabase/migrations | SQL migrations for database tables and policies. |

# 5. Core Database Schema

The database should be relational because TradeU has connected entities: students, profiles, listings, trades, credits, reviews, messages, and reports.

| Table | Purpose | Important Fields |
| --- | --- | --- |
| profiles | Public-facing student profile data. | id, user_id, display_name, school_id, field_of_study, theme_key, bio, avatar_url, tier, rating_avg, completed_trades_count, verification_status. |
| schools | School directory for verification and filtering. | id, name, domain, country, state, website. |
| skills | Skill taxonomy. | id, category, name, description, is_sensitive. |
| listings | Services students offer. | id, profile_id, skill_id, title, description, trade_preference, credit_min, credit_max, expected_time, tier_required, status. |
| wanted_skills | Services students are looking for. | id, profile_id, skill_id, notes, priority. |
| trade_requests | Initial proposals and counter-offers. | id, requester_id, provider_id, listing_id, type, offered_listing_id, offered_credits, message, status. |
| trades | Accepted trades. | id, request_id, requester_id, provider_id, status, credits_held, success_criteria, due_date, completed_at. |
| credit_transactions | Ledger for all credit movement. | id, profile_id, trade_id, amount, type, status, created_at. |
| reviews | Post-trade feedback. | id, trade_id, reviewer_id, reviewee_id, rating, text, category_tags. |
| messages | Trade-based messaging. | id, trade_id, sender_id, body, attachment_url, created_at. |
| reports | Reports and disputes. | id, reporter_id, target_type, target_id, reason, details, status. |
| portfolio_items | Student work samples. | id, profile_id, title, description, file_url, link_url, category, visibility. |
| verification_attempts | Student verification history. | id, profile_id, method, email_domain, status, reviewed_by, created_at. |

# 6. Status Models

Status fields should be strict TypeScript unions or database enums. This prevents unclear states.

| Entity | Statuses |
| --- | --- |
| Listing | draft, active, paused, removed. |
| Trade request | pending, accepted, declined, countered, cancelled, expired. |
| Trade | in_progress, pending_completion, completed, disputed, cancelled. |
| Credit transaction | pending, released, refunded, reversed. |
| Verification | unverified, pending, verified_student, rejected. |
| Report | open, under_review, resolved, dismissed. |

# 7. Authentication and Student Verification

MVP authentication should use email/password through Supabase Auth. Student verification should start with school email verification and expand later.

User creates account with email and password.

System creates a profile row connected to the Supabase Auth user ID.

User enters school and optional school email.

If email domain matches a known school domain, send verification code or confirmation email.

When verified, update profile.verification_status to verified_student.

If not verified, user can still browse and do limited low-value trades, but receives lower visibility and stricter caps.

Future verification methods may include school ID upload with sensitive information hidden, enrollment screenshots, or third-party verification services. Do not build manual document verification into the first MVP unless absolutely necessary.

# 8. Row Level Security Policy Plan

Security should be designed before launch. The basic rule: users can read public marketplace data, but private trade, message, credit, and report data should only be accessible to involved users or admins.

| Table | Read Policy | Write Policy |
| --- | --- | --- |
| profiles | Public profiles readable by authenticated users. | Only owner can update their own profile. |
| listings | Active listings readable by authenticated users. | Only listing owner can create/update/pause their listings. |
| trades | Only requester, provider, or admin can read. | Only allowed transitions by participants or admin. |
| messages | Only trade participants can read. | Only trade participants can send messages inside that trade. |
| credit_transactions | Only owner or admin can read. | Only server-side functions should create transactions. |
| reports | Reporter and admin can read. | Authenticated users can create reports; only admin updates status. |
| portfolio_items | Public items readable; private items only owner/admin. | Only owner can manage their portfolio. |

Do not rely only on hiding buttons in the UI. The database policies must prevent unauthorized reads and writes even if someone calls the API directly.

# 9. Credit Ledger Design

Credits should be implemented as a ledger, not just a number on the profile. A ledger makes it possible to audit trades, reverse abuse, handle disputes, and debug balances.

Never directly edit a profile credit balance without recording a transaction.

Use transaction types: earn_pending, earn_released, spend_hold, spend_released, refund, adjustment, penalty.

Credits for accepted trades should be held as pending until completion.

Large trades can have delayed release or require both-party confirmation.

Suspicious trades can freeze pending credits until review.

MVP calculation can sum credit_transactions to show balance. Later, store cached balances for performance, but keep the ledger as the source of truth.

# 10. Trade Workflow Implementation

Requester submits trade_request with listing, message, type, offered credits, and optional offered listing.

Provider accepts, declines, or counters. Counter-offers create a new version or update status to countered.

When accepted, create a trades row and hold any credits as pending transactions.

Trade status becomes in_progress and a message thread becomes active.

Provider marks work complete or requester confirms received service.

If both confirm, release credits and create review prompts.

If one disputes, freeze credits and create a report/dispute record.

# 11. Recommended Libraries

| Need | Library / Tool | Why |
| --- | --- | --- |
| Forms | React Hook Form | Efficient form state for onboarding, listings, and trade requests. |
| Validation | Zod | Shared schema validation for client and server. |
| UI components | shadcn/ui | Modern accessible components built for Tailwind. |
| Icons | lucide-react | Clean icons for categories, badges, actions. |
| Notifications/toasts | sonner | Quick feedback for saves, requests, errors. |
| Dates | date-fns | Human-readable due dates and timestamps. |
| Email later | Resend or Supabase email templates | Transactional messages such as verification and trade updates. |
| Testing | Playwright + Vitest | End-to-end tests and unit tests. |
| Analytics | Vercel Analytics or PostHog later | Track activation, retention, and conversion. |

# 12. API and Server Action Plan

Use server-side logic for sensitive actions. Client components can display data and submit forms, but credit movement and status transitions should happen server-side.

| Action | Where it should run | Reason |
| --- | --- | --- |
| Create profile | Server action / Supabase trigger | Must connect auth user to profile reliably. |
| Create listing | Server action | Validate ownership and category rules. |
| Request trade | Server action | Validate listing active status and requester permissions. |
| Accept trade | Server action | Create trade and hold credits safely. |
| Complete trade | Server action | Release credits only when rules are met. |
| Send message | Client + RLS-protected insert | Message writes are allowed only to trade participants. |
| Submit report | Server action | Prevent spam and attach correct target info. |
| Admin resolve dispute | Admin-only server action | Sensitive credit/refund decisions. |

# 13. Search and Matching Logic

MVP matching can be simple. Do not build complex AI matching first. Start with rule-based recommendations.

Match users where one student offers a skill another student wants.

Boost verified students, strong ratings, same/similar schools, and matching trade preferences.

Boost listings in the same category as the user’s wanted skills.

Downrank inactive users, unresolved disputes, low response rates, or incomplete profiles.

Allow manual search and filters because users often know what they need.

# 14. Admin and Moderation Tools

Even the MVP needs basic moderation. You do not need a giant admin dashboard, but you do need a place to review reports and disputes.

Admin login role stored in profile or separate roles table.

Reports queue showing reporter, target, reason, evidence, and status.

Dispute view showing trade details, messages, files, credit amount, and participant history.

Actions: warn user, dismiss report, refund credits, release credits, reverse credits, suspend listing, suspend account.

Audit log for admin actions so decisions can be traced later.

# 15. Deployment Workflow

Create GitHub repository for TradeU.

Create Next.js app with TypeScript, Tailwind, ESLint, and App Router enabled.

Connect project to Vercel for automatic deployments from GitHub.

Create Supabase project and add environment variables to Vercel.

Create database migrations for tables and RLS policies.

Use preview deployments for testing before merging to main.

Use production branch for stable releases only.

Environment variables: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY (server-only), DATABASE_URL if needed, and later STRIPE_SECRET_KEY / STRIPE_WEBHOOK_SECRET.

# 16. MVP Development Phases

| Phase | Goal | Deliverables |
| --- | --- | --- |
| Phase 0: Setup | Prepare project foundation. | Next.js app, GitHub repo, Vercel deployment, Supabase project, base theme. |
| Phase 1: Auth + profile | Let students create accounts and profiles. | Signup/login, profile table, onboarding, dynamic field themes. |
| Phase 2: Listings + browse | Let students offer and find skills. | Skill categories, listing creation, browse/search, profile pages. |
| Phase 3: Trade requests | Enable the core trade loop. | Request trade, accept/decline/counter, active trade status. |
| Phase 4: Credits + reviews | Add value exchange and reputation. | Credit ledger, completion flow, ratings, testimonials. |
| Phase 5: Messaging + safety | Keep communication on-platform and handle abuse. | Trade messages, reports, basic admin queue. |
| Phase 6: Verification | Improve trust. | .edu verification, verified badges, limited privileges for unverified users. |
| Phase 7: Beta launch | Test with real students. | Invite codes, feedback collection, analytics, bug fixes. |

# 17. What Not To Build First

Native iOS or Android app.

Real-money payouts or complex Stripe Connect flows.

AI matching system.

Video call platform.

Huge admin dashboard.

Dozens of categories.

Complex social feed.

Public forum.

Gamification beyond basic XP and tiers.

These features may be valuable later, but building them too early slows down validation. The first job is proving that students will create profiles, list skills, request trades, complete trades, and leave reviews.

# 18. Testing Strategy

Unit test helper functions such as tier calculation, credit range recommendation, and status transitions.

Integration test trade workflow: request, accept, hold credits, complete, release credits, review.

End-to-end test onboarding and listing creation using Playwright.

Security test RLS policies by attempting to read another user’s messages, credits, and trades.

Manual QA mobile responsiveness for landing, onboarding, profile, browse, and trade pages.

# 19. Launch Metrics

| Metric | Why it matters |
| --- | --- |
| Profile completion rate | Shows whether onboarding is too long or confusing. |
| Listings created per user | Shows whether students are willing to offer value. |
| Trade requests sent | Shows demand. |
| Accepted trade rate | Shows trust and marketplace fit. |
| Completed trade rate | Shows whether the trade system actually works. |
| Dispute rate | Shows safety and expectation problems. |
| Repeat trade rate | Shows retention and marketplace usefulness. |

# 20. Future Expansion Path

Add school-specific community pages once enough users join from a school.

Add invite/referral systems for student clubs and programs.

Add stronger verification and portfolio review for Expert/Mentor tiers.

Add calendar scheduling and session reminders.

Add Stripe for paid credit purchases only after the trade economy is proven.

Add mobile app only after the web app has active users and clear retention.

# References

Next.js Documentation: App Router, project structure, installation, routing, server and client components. https://nextjs.org/docs/app

Supabase Documentation: Postgres database, Auth, Storage, Realtime, and Row Level Security. https://supabase.com/docs

Supabase Row Level Security Guide. https://supabase.com/docs/guides/database/postgres/row-level-security

Vercel Documentation: Next.js deployment and hosting support. https://vercel.com/docs/frameworks/full-stack/nextjs

Stripe Connect Documentation: marketplace/platform payment infrastructure for future payment features. https://docs.stripe.com/connect